31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 1  ·  31 August – 4 September 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 1 · 31 August – 4 September 2026 |

## Weekly summary

Project scoping and literature review. Defined the five-stage video-to-voice pipeline and audited the available datasets and compute.

## Activities completed

•  Reviewed SoccerNet, SoccerNet-Caption, MatchTime, TimeSoccer and SoccerComment as the main related work.

•  Defined the project aim: a modular, fact-grounded commentary pipeline on one consumer GPU.

•  Audited the Roboflow V1 detector dataset and the SoccerReplay-1988 commentary corpus.

•  Set up the Python environment, CUDA/PyTorch, ffmpeg and the repository structure.

•  Wrote the initial risk list: event annotation, broadcast cuts, LLM hallucination and TTS latency.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Problem definition and related work | Complete |
| Dataset and hardware audit | Complete |
| Pipeline architecture | Drafted |

## Issues and risks

•  No single public dataset covers detection, tracking, events and commentary end to end.

•  The available GPU has limited memory, so model size and batch size must be constrained.

## Next week

•  Build the video/proxy-frame ingestion path.

•  Prototype the score-bug reader and motion-gated detector schedule.

Estimated effort this week: 10 hours

Project links: ClearML — https://app.clear.ml/projects/ef18bd575abc408591532be2ac8f39b8  ·  GitHub — https://github.com/Aryamanironman/matchcall