31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 3  ·  14 – 18 September 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 3 · 14 – 18 September 2026 |

## Weekly summary

Added tracking, team assignment and possession, and produced the first annotated clip.

## Activities completed

•  Fine-tuned the YOLOv5lu detector on the V1 dataset and logged the run in ClearML.

•  Integrated ByteTrack for player and referee identities.

•  Implemented KMeans jersey clustering for the two teams.

•  Implemented ball tracking with bounded gap interpolation and nearest-player possession.

•  Produced the first annotated goal clip and compared it with the raw broadcast.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Detector training | Complete |
| Tracking and team assignment | Complete |
| Possession estimate | Prototype |

## Issues and risks

•  Ball detections drop on close-ups and replays.

•  Similar kits and referee colours can confuse the jersey clusters.

## Next week

•  Build the deterministic fact sheet from tracking and score-bug evidence.

•  Start the GPT-2 commentary adapter.

Estimated effort this week: 12 hours

Project links: ClearML — https://app.clear.ml/projects/ef18bd575abc408591532be2ac8f39b8  ·  GitHub — https://github.com/Aryamanironman/matchcall