31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 4  ·  21 – 25 September 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 4 · 21 – 25 September 2026 |

## Weekly summary

Built the first language and voice stages with a grounded validator.

## Activities completed

•  Built the SoccerReplay commentary corpus and the completion-only LoRA training script.

•  Trained the first GPT-2 LoRA adapter and generated initial event lines.

•  Added a validator for team names, blocked names, digits and goal contradictions.

•  Integrated Fish Audio TTS with an edge-tts fallback.

•  Rendered the first voiced clip and checked timestamp alignment.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| GPT-2 LoRA training | Complete |
| Grounding validator | Prototype |
| Fish Audio integration | Complete |

## Issues and risks

•  The model invents shots and sometimes names teams outside the prompt.

•  Sampling produces different lines on repeated runs.

## Next week

•  Run the full ARG–FRA match.

•  Measure line quality against human references.

Estimated effort this week: 12 hours

Project links: ClearML — https://app.clear.ml/projects/ef18bd575abc408591532be2ac8f39b8  ·  GitHub — https://github.com/Aryamanironman/matchcall