31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 5  ·  28 September – 2 October 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 5 · 28 September – 2 October 2026 |

## Weekly summary

Completed the first full-match run and measured the system honestly.

## Activities completed

•  Ran the 64.5-minute ARG–FRA broadcast end to end.

•  Produced 43 fully voiced lines in 19.4 minutes on the consumer GPU.

•  Measured both goals at 80′ and 81′ with correct sides.

•  Built the ten-moment event reference and measured recall at ±1 minute.

•  Compared GPT-2 against a template baseline on 40 held-out prompts.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Full-match run | Complete |
| Goal detection | 2/2; precision and recall 1.00 |
| Event recall | 0.40; weakness documented |

## Issues and risks

•  General event spotting finds only two of six reference shots and no tackles.

•  The first line appears after the whole match is scored; the system is pre-recorded.

## Next week

•  Train YOLO26n and compare with YOLOv5lu.

•  Start the paper draft and cost analysis.

Estimated effort this week: 12 hours

Project links: ClearML — https://app.clear.ml/projects/ef18bd575abc408591532be2ac8f39b8  ·  GitHub — https://github.com/Aryamanironman/matchcall