31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 9  ·  26 – 30 October 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 9 · 26 – 30 October 2026 |

## Weekly summary

Final integration, report completion, demo checks and submission preparation.

## Activities completed

•  Completed the UTS-template report: 22 pages, 15 figures, 13 tables and 21 references.

•  Added live demo screenshots and filled appendices A–F.

•  Verified the web UI on port 8100: pipeline → match board → API → upload → training.

•  Tested the match-plan JSON parser and checked the upload path returns a job ID.

•  Wrote the presentation runbook, code walkthrough, and published the repository.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Final report | Complete |
| Demo verification | Complete |
| Presentation preparation | Complete |
| Human evaluation | Pending — external raters required |
| Independent event annotation | Pending — external annotation required |

## Issues and risks

•  The research checklist still needs human raters, independent event labels, tracking ground truth and an equal-budget YOLO run.

•  Broadcast screenshots require permission before a public release.

## Next week

•  Submit the report and repository link.

•  Run the human evaluation and independent annotation if the project continues.

Estimated effort this week: 12 hours

Project links: ClearML — https://app.clear.ml/projects/ef18bd575abc408591532be2ac8f39b8  ·  GitHub — https://github.com/Aryamanironman/matchcall