31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 10  ·  2 – 6 November 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 10 · 2 – 6 November 2026 |

## Weekly summary

Final submission and verification week. Completed the consistency pass, checked the public repository and prepared the final presentation package.

## Activities completed

•  Proofread the final report: title page, references, figure/table numbering and appendices.

•  Verified the ten weekly logs and the public repository links.

•  Ran a final smoke test of the Stadium Board demo: pipeline, match board, API, upload and training.

•  Finalised the presentation runbook and code walkthrough.

•  Archived the report, logs, screenshots and submission links.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Final report | Complete |
| Ten weekly logs | Complete |
| Public repository | Complete |
| Presentation package | Complete |
| Human evaluation / independent annotation | Pending — external work |

## Issues and risks

•  The research checklist still needs human raters, independent event labels, tracking ground truth and an equal-budget YOLO run.

•  The public repository contains broadcast screenshots; confirm copyright clearance for the submission context.

## Next week

•  Submit the report, logs and repository link.

•  If the project continues, run the human evaluation and independent annotation.

Estimated effort this week: 10 hours

Project links: ClearML — https://app.clear.ml/projects/ef18bd575abc408591532be2ac8f39b8  ·  GitHub — https://github.com/Aryamanironman/matchcall