31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 2  ·  7 – 11 September 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 2 · 7 – 11 September 2026 |

## Weekly summary

Built the action-spotting front end and the first reproducible video scan.

## Activities completed

•  Implemented 4 fps proxy-frame extraction and frame-difference motion scoring.

•  Implemented the motion-gated detector schedule (dense on active play, sparse on dead time).

•  Prototyped the score-bug digit reader and the goal-anchor concept.

•  Created the 2.5-second window representation and the first heuristic labels.

•  Ran the first baseline YOLO detections and inspected false positives on broadcast cuts.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Video ingestion and proxy frames | Complete |
| Motion-gated window scan | Complete |
| Score-bug goal anchor | Prototype |

## Issues and risks

•  Camera cuts and crowd shots trigger motion, so the gate opens on non-play frames.

•  Fast events can fall between sparse samples.

## Next week

•  Train the detector on the V1 football export.

•  Add ByteTrack and team/possession features.

Estimated effort this week: 11 hours

## Supervisor comments

Comments:

Signature: ______________________________     Date: __________________