31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 6  ·  5 – 9 October 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 6 · 5 – 9 October 2026 |

## Weekly summary

Trained YOLO26n, evaluated detection and drafted the paper structure.

## Activities completed

•  Fine-tuned YOLO26n for 50 epochs at 640 px and logged the run in ClearML.

•  Recorded mAP50 0.806 and mAP50–95 0.480 on the V1 validation split.

•  Compared the detector with the paused YOLOv5lu run and documented the unequal budgets.

•  Built the event timeline, recall figure and goal-clip contact sheet.

•  Drafted the paper's related work, system and experimental setup sections.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| YOLO26n training | Complete |
| Detection evaluation | Complete |
| Paper draft | In progress |

## Issues and risks

•  YOLO26n and YOLOv5lu did not receive equal epochs or parameter budgets.

•  The ball remains the weakest detection class.

## Next week

•  Add the real API-Football event feed.

•  Improve goal generation for out-of-distribution teams and players.

Estimated effort this week: 14 hours

## Supervisor comments

Comments:

Signature: ______________________________     Date: __________________