31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 7  ·  12 – 16 October 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 7 · 12 – 16 October 2026 |

## Weekly summary

Integrated API-Football and trained the v5 API-slot commentary adapter.

## Activities completed

•  Connected the API-Football fixture 1551707 (LD Alajuelense 1–0 Perez Zeledon).

•  Built the API-slot training corpus: 38,815 train / 1,723 validation examples.

•  Trained GPT-2 v5 for 2 epochs and 4,852 steps; final training loss 0.903.

•  Added slot-token prefill, beam search and contradiction/off-score suppression.

•  Verified the API goal line and both ARG–FRA goal lines as GPT-2 outputs.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| API-Football integration | Complete |
| GPT-2 v5 adapter | Complete |
| Goal validator hardening | Complete |

## Issues and risks

•  The 124M model still produces awkward clauses even when the facts are correct.

•  API and video examples are from different matches.

## Next week

•  Build the Stadium Board UI.

•  Add the match-plan upload and final report.

Estimated effort this week: 14 hours

## Supervisor comments

Comments:

Signature: ______________________________     Date: __________________