31243 AI/Data Analytics Capstone Project

Weekly Progress Log

Week 8  ·  19 – 23 October 2026

| Student Name | Aryaman Sharma |
| --- | --- |
| Student ID | 25158763 |
| Supervisor | Prof. Nabin Sharma |
| Week / Date | Week 8 · 19 – 23 October 2026 |

## Weekly summary

Redesigned the demo UI, added the match-plan upload and strengthened the report.

## Activities completed

•  Designed and implemented the Stadium Board UI: pipeline, ARG–FRA board, API, upload, training.

•  Added the ARG–FRA reel, possession/ball-tracking visuals and API-Football section.

•  Added a match-plan document drop and client-side JSON parsing for teams, venue, score, minute and positions.

•  Added bootstrap confidence intervals for the 40-prompt commentary comparison.

•  Moved the report into the UTS project-report template and added the commercialisation section.

## Progress against objectives

| Objective / work item | Status |
| --- | --- |
| Stadium Board UI | Complete |
| Match-plan upload UI | Complete |
| Statistical analysis | Complete |

## Issues and risks

•  The backend still needs to consume players/positions from the plan.

•  The demo transcript/audio is the existing reel, not a freshly v5-voiced reel.

## Next week

•  Finalise the 22-page report and appendices.

•  Prepare the oral presentation and submission package.

Estimated effort this week: 15 hours

## Supervisor comments

Comments:

Signature: ______________________________     Date: __________________